Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28-11-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Book a Doctor |
| Maximum Marks | 5 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a patient, I can create an account and log in securely. | 3 | High |  |
|  |  | USN-2 | As a patient, I can reset my password. | 2 | Medium |  |
| Sprint-2 | Doctor Browsing & Search. | USN-3 | As a patient, I can search doctors by specialization (Dentist, Cardiologist, etc.). . | 2 | High |  |
| Sprint-3 | Appointment Booking | USN-4 | As a patient, I can book an appointment with a doctor.. | 3 | High |  |
|  |  | USN-5 | As a doctor, I can accept/reject appointment requests. | 2 | High |  |
|  |  | USN-6 | As a patient, I can send/receive messages. | 2 | Medium |  |
| Sprint-4 | Payment & Notifications | USN-7 | As a patient, I can pay consultation fees online. | 3 | High |  |
|  |  | USN-8 | As a patient, I get SMS/Email reminders about my appointment. | 2 | Medium |  |
|  |  | USN-9 | As a patient, I can rate and review a doctor | 2 | Medium |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 28 Nov 2025 | 2 December 2025 | 20 | 2 December 2025 |
| Sprint-2 | 20 | 6 Days | 30 Nov 2025 | 4 December 2025 | 20 | 4 December 2025 |
| Sprint-3 | 20 | 6 Days | 3 Dec 2025 | 6 December 2025 | 20 | 6 December 2025 |
| Sprint-4 | 20 | 6 Days | 7 Dec 2025 | 9 December 2025 | 20 | 9 December 2025 |